# Appendix D - STD

SECJ 3032: Software Engineering PSM1
Semester 01, 2024/2025

Software Test Documentation

Al-Muneer Online Portal

Version 1.4

Prepared by: Ahmed Ghaleb

# Revision Page

- Overview

This document is Version 1.4 of the Software Test Documentation (STD) for the Al-Muneer Online Portal. It defines the testing strategy, scope, and test case design for verifying that the implemented system matches the Software Requirements Specification (SRS) Version 1.2 and Software Design Description (SDD) Version 1.2.

Version 1.2 syncs all test cases with the actual implemented system. Version 1.3 adds a test execution summary (Section 3) and cross-reference to the User Acceptance Test (UAT) document (Appendix E), which records manual UAT performed locally on 29/06/2026. Version 1.4 updates Section 3 following a supervisor review of the UAT evidence: the three cases initially recorded as blocked or failed were retested and now pass, and the UAT appendix screenshots were reviewed for accuracy.

- Target Audience

- The project developer (Ahmed Hani Ahmed Ghaleb), as a guide for executing manual tests.

- The project supervisor (Dr. Muhammad Luqman bin Mohd Shafie), for review of testing coverage.

- Examiners, for evaluation of the planned testing approach.

- Project Team Members

Single developer responsible for all modules:

- Team Member: Ahmed Hani Ahmed Ghaleb

- Assigned Module(s) for Testing: All modules of the Al-Muneer Online Portal.

- Version Control History

| Version | Primary Author(s) | Description of Version | Date Completed |
| --- | --- | --- | --- |
| 1.0 | Ahmed Hani Ahmed Ghaleb | Initial draft of STD document, including test case design. | 30/05/2025 |
| 1.1 | Ahmed Hani Ahmed Ghaleb | Use case 6 removed | 30/05/2025 |
| 1.2 | Ahmed Hani Ahmed Ghaleb | Synced with implementation (SRS/SDD v1.2): single-page home, reference-code booking flow, FAQ section, corrected field names/enums, removed non-existent features, added AI advisor and inquiry lifecycle tests. | 21/06/2026 |
| 1.3 | Ahmed Hani Ahmed Ghaleb | Added Section 3 test execution summary; linked UAT results (35 pass, 1 fail, 2 blocked of 38 cases). | 29/06/2026 |
| 1.4 | Ahmed Hani Ahmed Ghaleb | Retested TC_V_002_02, TC_V_004_02, and TC_V_012_01; all 38 UAT cases now pass. Reviewed and corrected the UAT appendix screenshot evidence and figure references. | 01/07/2026 |

- Sync Change Log (v1.2)

### Removed (Features Not Implemented or Not Testable)

- TC_V_001_03, TC_V_003_03 – Simulated REST API 500 errors (/api/venue-info, /api/availability do not exist).

- TC_V_004_03 – Interactive pricing calculator with add-ons.

- TC_A_006_02 – Server-side validation blocking empty venue description (not implemented).

- TC_A_016_01 – Notification enable/disable toggles (replaced by WhatsApp template CRUD).

### Rewritten to Match the Implemented System

- Visitor Navigation: Separate pages → Home page anchor sections (/#venue, /#gallery, etc.).

- Inquiry Contact: Email/phone → 9-digit WhatsApp number with +967 prefix.

- Inquiry IDs: INQ12345 → 9-digit reference code (e.g., 472918305).

- Slot Statuses: pending_confirmation → PENDING (AVAILABLE, PENDING, BOOKED).

- Payment Verification: pending / Verified → PENDING_VERIFICATION / VERIFIED.

- Analytics & Reports: Placeholder text → Chart.js charts with asynchronous AI advisors.

- UC016: Notification settings → WhatsApp notification template management at /admin/templates.

### Added

- FAQ accordion on the home page and admin FAQ editor (UC001 / UC006).

- Inquiry confirmation page, reference code lookup, and visitor self-cancellation.

- Calendar date → inquiry deep link.

- Pricing package → inquiry deep link.

- Payment proof file validation.

- Payment rejection workflow.

- Admin inquiry status management.

- Admin JWT login test case.

# Table of Contents

1. Introduction	1

1.1 Purpose	1

1.2 Scope	1

1.3 Definitions, Acronyms and Abbreviations	2

1.4 References	3

1.5 System Overview	4

2. Test Cases, Data and Expected Results	4

2.1 Test TC_A_000 for Module: Admin Login (cross-cutting)	5

2.2 Test TC_V_001 for Module: View Venue Information & FAQ (UC001)	7

2.3 Test TC_V_002 for Module: View Media Gallery (UC002)	10

2.4 Test TC_V_003 for Module: Check Availability (UC003)	12

2.5 Test TC_V_004 for Module: View Pricing Panel (UC004)	14

2.6 Test TC_V_005 for Module: Submit Booking Inquiry (UC005)	16

2.7 Test TC_A_006 for Module: Manage Hall Information & FAQ (UC006)	21

2.8 Test TC_A_007 for Module: Manage Media Gallery (UC007)	24

2.9 Test TC_A_008 for Module: Manage Pricing Panel (UC008)	27

2.10 Test TC_A_009 for Module: Manage Calendar & Inquiries (UC009)	29

2.11 Test TC_A_010 for Module: View Traffic Analytics (UC010)	31

2.12 Test TC_V_011 for Module: Submit Payment Proof (UC011)	33

2.13 Test TC_V_012 for Module: Submit Feedback (UC012)	35

2.14 Test TC_A_013 for Module: Manage Payment Status (UC013)	37

2.15 Test TC_A_014 for Module: View/Generate Reports (UC014)	39

2.16 Test TC_A_015 for Module: Manage Feedback (UC015)	41

2.17 Test TC_A_016 for Module: Configure/Manage Notifications (UC016)	43

Appendix: Test Case Traceability Summary	45

# Introduction

## Purpose

The purpose of this STD is to define the scope, approach, and test cases for the Al-Muneer Online Portal. It verifies that the system functions as specified in SRS v1.2 and is implemented per SDD v1.2. Test execution results are summarised in Section 3 and detailed in Appendix E — UAT (appendix: UAT.md).

## Scope

The system provides a comprehensive set of functionalities for both visitors and administrators. For visitors, the website features a single-page home interface that includes venue information, an embedded Google Maps location, an FAQ section presented in an accordion layout, a gallery with category-based filters, an availability calendar, and pricing packages. Users can submit booking inquiries, each of which is assigned a unique 9-digit reference code. The system also provides a booking confirmation page, allows users to look up their booking details using the reference code, and supports self-service booking cancellation. In addition, visitors can upload proof of payment in JPG or PNG format with a maximum file size of 5 MB, and they can submit feedback through a form that requires both a rating and a message.

For administrators, the system includes a secure JWT-based authentication mechanism accessible through the **/admin/login** route. Once authenticated, administrators can manage all venue-related content, including FAQs stored as **faqJson**, gallery items consisting of images and YouTube videos with labels, pricing tiers, calendar availability, booking inquiries, uploaded payment proofs, customer feedback, reports generated with Chart.js, analytics dashboards powered by Chart.js, and WhatsApp notification templates. The administration panel also integrates three asynchronous Gemini AI advisor panels that provide intelligent insights and recommendations for analytics, reports, and customer feedback.

From a non-functional perspective, the system was manually evaluated to ensure basic usability across both visitor and administrator interfaces. Route protection was verified by confirming that unauthenticated users attempting to access administrator pages are automatically redirected to the login page. Browser compatibility was checked using Google Chrome and Mozilla Firefox, while responsiveness was assessed by observing page load times and form submission performance under standard broadband internet conditions.

The scope of testing did not include stress or load testing beyond basic performance observation, nor did it involve exhaustive combinatorial input testing across all possible user input scenarios.

## Definitions, Acronyms and Abbreviations

| Term | Definition |
| --- | --- |
| Admin | Administrator of the Al-Muneer Online Portal. |
| FAQ | Frequently Asked Questions stored as JSON in venue_info.faqJson. |
| FR | Functional Requirement. |
| JWT | JSON Web Token used for administrator session authentication. |
| Reference Code | Visitor-facing 9-digit numeric inquiry identifier. |
| SDD | Software Design Description. |
| SRS | Software Requirements Specification. |
| STD | Software Test Documentation. |
| TC | Test Case. |
| UC | Use Case. |

## References

a) Ahmed Hani Ahmed Ghaleb. (2026). Software Requirements Specification (SRS): Al-Muneer Online Portal (Version 1.2). Universiti Teknologi Malaysia (UTM). (Internal document).

b) Ahmed Hani Ahmed Ghaleb. (2026). Software Design Description (SDD): Al-Muneer Online Portal (Version 1.2). Universiti Teknologi Malaysia (UTM). (Internal document).

c) IEEE Standard 829-2008: IEEE Standard for Software and System Test Documentation. (Adapted for course requirements).

d) Al-Muneer Online Portal – Core Specifications and README. (Implementation reference).

e) Ahmed Hani Ahmed Ghaleb. (2026). User Acceptance Test (UAT) Document, Version 1.0. UTM. Appendix E. (Internal)

## System Overview

This Software Test Documentation (STD) is organized into sections that describe the overall testing approach for the Al-Muneer Online Portal. Section 1 presents the purpose, scope, definitions, abbreviations, and references used throughout the document. Section 2 contains the test cases organized by use case, where each test case specifies its unique identifier, description, prerequisites, test data, execution steps, and expected results.

All test cases are designed for manual execution using a web browser against a running instance of the system, either on a local development environment or a deployed server, with a PostgreSQL database that has been appropriately seeded with the required test data.

The visitor-facing application follows a single-page architecture, where the primary interface is accessible at the root URL (/). Legacy navigation paths, including /venue, /gallery, /calendar, /pricing, and /faq, automatically redirect users to their corresponding anchor sections on the home page (e.g., /#venue, /#gallery, and /#faq).

# Test Cases, Data and Expected Results

## Test TC_A_000 for Module: Admin Login (cross-cutting)

- TC_A_000_01: Verify successful admin login with valid credentials

- TC_A_000_02: Verify failed login with invalid credentials

TC_A_000_01: Verify successful admin login with valid credentials

| Test Case ID | TC_A_000_01 | Test Case Description | Administrator can log in and reach the dashboard. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Portal deployed; default admin seeded |  | 1 | Username: admin, Password: admin123 |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Navigate to /admin/login | Login form displayed |  |  |  |
| 2 | Enter valid username and password; submit | Redirect to /admin/dashboard; dashboard loads |  |  |  |
| 3 | Attempt to access /admin/inquiries | Inquiry management page loads (not redirected to login) |  |  |  |

TC_A_000_02: Verify failed login with invalid credentials

| Test Case ID | TC_A_000_02 | Test Case Description | Invalid credentials are rejected without granting admin access. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Portal deployed |  | 1 | Username: admin, Password: wrongpassword |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Navigate to /admin/login | Login form displayed |  |  |  |
| 2 | Enter valid username with wrong password; submit | Error message shown; remains on login page |  |  |  |
| 3 | Navigate directly to /admin/dashboard without logging in | Redirected to /admin/login |  |  |  |

## Test TC_V_001 for Module: View Venue Information & FAQ (UC001)

- TC_V_001_01: Verify venue section and FAQ accordion on home page

- TC_V_001_02: Verify FAQ section hidden when no FAQs configured

TC_V_001_01: Verify venue section and FAQ accordion on home page

| Test Case ID | TC_V_001_01 | Test Case Description | Visitor sees venue details, Google Maps embed, and expandable FAQ items on the home page. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Portal deployed |  | 1 | venue_info has description, services, capacity, location, contactInfo, maps URLs, and at least 2 FAQ entries in faqJson |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open / | Home page loads |  |  |  |
| 2 | Scroll to #venue (or click Venue in nav) | Description, capacity, contact, location, services, embedded map, and Open in Google Maps link displayed |  |  |  |
| 3 | Scroll to #faq (or click FAQ in nav) | FAQ section visible with question summaries |  |  |  |
| 4 | Click a FAQ question | Answer expands in accordion; first item may be open by default |  |  |  |
| 5 | Open /faq in address bar | Redirects to /#faq |  |  |  |

TC_V_001_02: Verify FAQ section hidden when no FAQs configured

| Test Case ID | TC_V_001_02 | Test Case Description | When faqJson is empty ([]), the FAQ section is not shown. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin sets all FAQ rows blank and saves |  | 1 | faqJson = [] |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open / and scroll past pricing | No #faq section rendered; FAQ nav link may still appear but section absent |  |  |  |
| 2 | Navigate to /#faq | No FAQ content; page does not error |  |  |  |

## Test TC_V_002 for Module: View Media Gallery (UC002)

This test contains the following test cases:

- TC_V_002_01: Verify gallery display, filters, and lightbox

- TC_V_002_02: Verify empty gallery message

TC_V_002_01: Verify gallery display, filters, and lightbox

| Test Case ID | TC_V_002_01 | Test Case Description | Gallery shows masonry layout with category filters and full-screen lightbox. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | At least 3 media items with different gallery labels |  | 1 | Mix of images and at least one YouTube video |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open / and scroll to #gallery | Thumbnails/previews displayed in masonry layout |  |  |  |
| 2 | Click a category filter button | Grid filters to matching label; All restores full set |  |  |  |
| 3 | Click an image thumbnail | Lightbox opens with full-size image |  |  |  |
| 4 | Close lightbox | Returns to gallery grid |  |  |  |
| 5 | Click a video item | Video plays in lightbox/player |  |  |  |

TC_V_002_02: Verify empty gallery message

| Test Case ID | TC_V_002_02 | Test Case Description | Empty gallery shows friendly placeholder. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | media_items table empty |  | 1 | No media records |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /#gallery | Message such as "Gallery coming soon" displayed; no crash |  |  |  |

## Test TC_V_003 for Module: Check Availability (UC003)

This test contains the following test cases:

- TC_V_003_01: Verify calendar statuses and past-date styling

- TC_V_003_02: Verify month navigation and date-to-inquiry flow

TC_V_003_01: Verify calendar statuses and past-date styling

| Test Case ID | TC_V_003_01 | Test Case Description | Calendar reflects slot statuses; future dates without DB rows default to available. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin configured slots for current month |  | 1 | e.g. 2026-07-10 = BOOKED, 2026-07-15 = PENDING; other future dates have no row |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /#availability | Interactive calendar for current month |  |  |  |
| 2 | Observe configured dates | BOOKED and PENDING dates visually distinct from AVAILABLE |  |  |  |
| 3 | Observe past dates | Past dates dimmed / not selectable |  |  |  |
| 4 | Observe unconfigured future date | Treated as AVAILABLE (green/clickable) |  |  |  |

TC_V_003_02: Verify month navigation and date-to-inquiry flow

| Test Case ID | TC_V_003_02 | Test Case Description | Month navigation refreshes data; selecting an available date enables inquiry submission with pre-filled date. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Slots exist in adjacent months |  | 1 | At least one AVAILABLE future date |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Click Next month on calendar | Calendar updates; statuses match DB for that month |  |  |  |
| 2 | Click an AVAILABLE future date | Date highlighted; Submit inquiry action appears |  |  |  |
| 3 | Click Submit inquiry | Navigates to /inquiry?date=YYYY-MM-DD with event date pre-filled |  |  |  |

## Test TC_V_004 for Module: View Pricing Panel (UC004)

This test contains the following test cases:

- TC_V_004_01: Verify active pricing tiers and Book links

- TC_V_004_02: Verify pricing section hidden when no active tiers

TC_V_004_01: Verify active pricing tiers and Book links

| Test Case ID | TC_V_004_01 | Test Case Description | Active tiers shown with name, price (YER), description, and inquiry deep link. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.0 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | At least 2 active tiers and 1 inactive tier |  | 1 | Inactive tier has isActive=false |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /#pricing | Active tiers displayed with correct name, price, description |  |  |  |
| 2 | Verify inactive tier | Inactive tier not shown |  |  |  |
| 3 | Click Book [package name] | Navigates to /inquiry?pricingId={id} with package pre-selected on form |  |  |  |

TC_V_004_02: Verify pricing section hidden when no active tiers

| Test Case ID | TC_V_004_02 | Test Case Description | No pricing section when all tiers inactive or table empty. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | All tiers isActive=false or no tiers |  |  |  |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open / and scroll to where pricing would be | #pricing section not rendered |  |  |  |

## Test TC_V_005 for Module: Submit Booking Inquiry (UC005)

This test contains the following test cases:

- TC_V_005_01: Verify successful inquiry submission and reference code

- TC_V_005_02: Verify validation for missing required fields

- TC_V_005_03: Verify invalid WhatsApp number rejected

- TC_V_005_04: Verify inquiry rejected for unavailable date

- TC_V_005_05: Verify lookup by reference code and visitor cancellation

TC_V_005_01: Verify successful inquiry submission and reference code

| Test Case ID | TC_V_005_01 | Test Case Description | Valid inquiry creates DB record, shows confirmation with 9-digit reference code, and sets cookie. |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Future date is AVAILABLE |  | 1 | Name: Test Visitor, WhatsApp: 777767448, Event date: future AVAILABLE date, optional event type/guests/message |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /inquiry | Inquiry form displayed |  |  |  |
| 2 | Fill required fields; submit | Redirect to /inquiry/confirmation/{9-digit-code} |  |  |  |
| 3 | Observe confirmation page | Shows reference code, visitor name, event date, status NEW |  |  |  |
| 4 | Check database | booking_inquiries row with matching data and reference_code |  |  |  |
| 5 | Revisit /inquiry | Existing inquiry surfaced via cookie (if within 150 days) |  |  |  |

TC_V_005_02: Verify validation for missing required fields

| Test Case ID | TC_V_005_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Inquiry form open |  | 1 | Leave Full Name or WhatsApp empty |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Leave Full Name empty; submit | Browser HTML5 validation prevents submit |  |  |  |
| 2 | Fill name; leave WhatsApp empty; submit | Submit blocked; required-field indication |  |  |  |

TC_V_005_03: Verify invalid WhatsApp number rejected

| Test Case ID | TC_V_005_03 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Inquiry form open |  | 1 | WhatsApp: abc or fewer than 9 digits |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Enter non-numeric or wrong-length WhatsApp; submit | Pattern validation blocks submit ([0-9]{9}) |  |  |  |

TC_V_005_04: Verify inquiry rejected for unavailable date

| Test Case ID | TC_V_005_04 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Date marked BOOKED or PENDING in admin calendar |  | 1 | That date selected on form |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Submit inquiry for booked/pending date | Error flash: date not available; no new inquiry created |  |  |  |

TC_V_005_05: Verify lookup by reference code and visitor cancellation

| Test Case ID | TC_V_005_05 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Existing inquiry with no payment proofs |  | 1 | Known 9-digit reference code |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | On /inquiry, use Look up with valid reference code | Redirect to confirmation page for that inquiry |  |  |  |
| 2 | Click Cancel inquiry on confirmation page | Success message; inquiry status CANCELLED_BY_VISITOR; slot returns to AVAILABLE |  |  |  |
| 3 | Attempt cancel on inquiry with payment proof uploaded | Cancellation blocked with error message |  |  |  |

## Test TC_A_006 for Module: Manage Hall Information & FAQ (UC006)

This test contains the following test cases:

- TC_A_006_01:Verify update of venue information and map URLs

- TC_A_006_02: Verify add, edit, and remove FAQ items

TC_A_006_01: Verify update of venue information and map URLs

| Test Case ID | TC_A_006_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin logged in |  | 1 | New description: Updated hall description; updated maps share/embed URLs |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Navigate to /admin/venue | Editable venue form and live preview |  |  |  |
| 2 | Update description and map URLs; save | Success flash; DB updated |  |  |  |
| 3 | Open /#venue on public site | Updated description and map embed reflect changes |  |  |  |

TC_A_006_02: Verify add, edit, and remove FAQ items

| Test Case ID | TC_A_006_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin logged in |  | 1 | New FAQ: Q=Parking available?, A=Yes, on-site parking for guests. |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | On /admin/venue, click + Add FAQ | New FAQ row appears |  |  |  |
| 2 | Enter question and answer; save | Success message; faqJson updated in DB |  |  |  |
| 3 | Open /#faq | New FAQ visible in accordion |  |  |  |
| 4 | Edit answer in admin; save | Public FAQ shows updated answer |  |  |  |
| 5 | Remove FAQ row; save | FAQ removed from public page |  |  |  |

## Test TC_A_007 for Module: Manage Media Gallery (UC007)

This test contains the following test cases:

- TC_A_007_01: Verify image upload appears in admin and public gallery

- TC_A_007_02: Verify add YouTube video and delete media item

- TC_A_007_03: Verify rejection of invalid file type or oversized image

TC_A_007_01: Verify image upload appears in admin and public gallery

| Test Case ID | TC_A_007_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin logged in |  | 1 | Valid JPG/PNG ≤ 5 MB, caption optional |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Go to /admin/gallery; upload image | Success message; item in admin list |  |  |  |
| 2 | Open /#gallery | New image visible in masonry grid |  |  |  |

TC_A_007_02: Verify add YouTube video and delete media item

| Test Case ID | TC_A_007_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Valid YouTube URL |  | 1 | e.g. https://www.youtube.com/watch?v=... |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Add video via admin gallery form | Video appears in admin list and public gallery |  |  |  |
| 2 | Delete a media item; confirm | Removed from DB, admin list, and public gallery |  |  |  |

TC_A_007_03: Verify rejection of invalid file type or oversized image

| Test Case ID | TC_A_007_03 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin logged in |  | 1 | document.pdf or image > 5 MB |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Upload PDF | Error: only JPG/PNG allowed; no DB record |  |  |  |
| 2 | Upload oversized JPG | Error: exceeds 5 MB limit |  |  |  |

## Test TC_A_008 for Module: Manage Pricing Panel (UC008)

This test contains the following test cases:

- TC_A_008_01: Verify create and update pricing tier

- TC_A_008_02: Verify validation on invalid tier data

TC_A_008_01: Verify create and update pricing tier

| Test Case ID | TC_A_008_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin logged in |  | 1 | Name: Gold Package, Price: 150000, Description, isActive=true |
| Test Conditions | Ensure the date selected for update is clearly identifiable. |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Create tier at /admin/pricing | Success; tier in admin list |  |  |  |
| 2 | Open /#pricing | Tier visible publicly |  |  |  |
| 3 | Edit price; set isActive=false; save | Tier hidden from public pricing section |  |  |  |

TC_A_008_02: Verify validation on invalid tier data

| Test Case ID | TC_A_008_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin logged in |  | 1 | Name: Gold Package, Price: 150000, Description, isActive=true |
| Test Conditions | Ensure the date selected for update is clearly identifiable. |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Create tier with empty name | Validation prevents save |  |  |  |
| 2 | Create tier with non-numeric price | Validation prevents save |  |  |  |

## Test TC_A_009 for Module: Manage Calendar & Inquiries (UC009)

This test contains the following test cases:

- TC_A_009_01: Verify manual calendar slot status update

- TC_A_009_02: Verify admin inquiry status update

C_A_009_01: Verify manual calendar slot status update

| Test Case ID | TC_A_009_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| To ensure that the administrator can access the analytics section and view either very basic logged traffic data (e.g., page visit counts) or a placeholder message indicating the current status/scope of the analytics feature. |  |  |  |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Date 2026-11-10 currently AVAILABLE |  | 1 | Change to BOOKED |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /admin/calendar | Admin calendar with current statuses |  |  |  |
| 2 | Select date; set status to BOOKED; save | Success; DB availability_slots updated |  |  |  |
| 3 | Open visitor /#availability | Same date shows as BOOKED |  |  |  |
| 4 | Verify grid refresh | Calendar stays on selected month (no full-page jump) |  |  |  |

TC_A_009_02: Verify admin inquiry status update

| Test Case ID | TC_A_009_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Date 2026-11-10 currently AVAILABLE |  | 1 | Change to CONTACTED with optional admin note |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /admin/inquiries; open inquiry detail | Status dropdown and notes field shown |  |  |  |
| 2 | Update status; save | DB updated; list reflects new status |  |  |  |

## Test TC_A_010 for Module: View Traffic Analytics (UC010)

This test contains the following test cases:

- TC_A_010_01: Verify analytics charts display page visit data

- TC_A_010_02: Verify AI Traffic Funnel Advisor loads asynchronously

TC_A_010_01: Verify analytics charts display page visit data

| Test Case ID | TC_A_010_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| To ensure a visitor can successfully upload an accepted image file (e.g., JPG/PNG, within size limits) as payment proof, associate it with an inquiry (if applicable), and receive confirmation. |  |  |  |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin logged in; some page_visits records exist |  | 1 | Browse visitor pages before test |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /admin/analytics | Bar chart (top pages) and line chart (daily traffic) render without error |  |  |  |
| 2 | If no visit data yet | Charts show empty/zero state gracefully |  |  |  |

TC_A_010_02: Verify AI Traffic Funnel Advisor loads asynchronously

| Test Case ID | TC_A_010_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Open /admin/analytics |  | 1 | Browse visitor pages before test |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /admin/analytics | Page renders immediately; AI panel shows loading spinner |  |  |  |
| 2 | Wait for /admin/analytics/ai-insight response | Bullet-point advice appears OR graceful error if API key unavailable |  |  |  |
| 3 | Verify page load | Initial render not blocked by AI call |  |  |  |

## Test TC_V_011 for Module: Submit Payment Proof (UC011)

This test contains the following test cases:

- TC_V_011_01: Verify successful payment proof upload via reference code

- TC_V_011_02: Verify rejection of invalid proof file

TC_V_011_01: Verify successful payment proof upload via reference code

| Test Case ID | TC_V_011_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.0 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Existing inquiry; valid JPG/PNG ≤ 5 MB |  | 1 | Access via /payment/upload?referenceCode={code} from confirmation page |
| Test Conditions | Test one scenario with contact details provided, and another without (anonymous). |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open upload page from inquiry confirmation | Form shows visitor name and event date banner |  |  |  |
| 2 | Select valid receipt image; submit | Success message; payment_proofs record with PENDING_VERIFICATION |  |  |  |
| 3 | Check admin /admin/payments | New proof listed as pending |  |  |  |

TC_V_011_02: Verify rejection of invalid proof file

| Test Case ID | TC_V_011_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Existing inquiry; valid JPG/PNG ≤ 5 MB |  | 1 | Access via /payment/upload?referenceCode={code} from confirmation page |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Upload PDF or file > 5 MB | Error message; no proof record created |  |  |  |

## Test TC_V_012 for Module: Submit Feedback (UC012)

This test contains the following test cases:

- TC_V_012_01: Verify successful feedback with rating and optional contact

- TC_V_012_02: Verify empty message rejected

TC_V_012_01: Verify successful feedback with rating and optional contact

| Test Case ID | TC_V_012_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
|  |  |  | 1 | Rating: 5, Message: Great venue!, optional name/WhatsApp |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /feedback | Form with optional name/WhatsApp, required rating stars, required message |  |  |  |
| 2 | Submit with rating and message | Thank-you message; record in feedback with isReviewed=false |  |  |  |
| 3 | Submit anonymously (blank name/WhatsApp) | Accepted; stored with null contact fields |  |  |  |

TC_V_012_02: Verify empty message rejected

| Test Case ID | TC_V_012_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
|  |  |  | 1 | Rating: 5, Message: Great venue!, optional name/WhatsApp |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Leave message blank; submit | Error: message required; no DB record |  |  |  |

## Test TC_A_013 for Module: Manage Payment Status (UC013)

This test contains the following test cases:

- TC_A_013_01: Verify payment proof verification cascades to confirmed booking

- TC_A_013_02: Verify payment proof rejection

TC_A_013_01: Verify payment proof verification cascades to confirmed booking

| Test Case ID | TC_A_013_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Pending proof linked to inquiry |  | 1 | Admin note optional |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open proof in /admin/payments/{id} | Receipt image visible |  |  |  |
| 2 | Set status to VERIFIED; save | Proof VERIFIED; inquiry → CONFIRMED; slot → BOOKED |  |  |  |

TC_A_013_02: Verify payment proof rejection

| Test Case ID | TC_A_013_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Pending proof linked to inquiry |  | 1 | Admin note optional |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Set proof status to REJECTED; save | Proof REJECTED; inquiry status unchanged or per business rule; no slot booking |  |  |  |

## Test TC_A_014 for Module: View/Generate Reports (UC014)

This test contains the following test cases:

- TC_A_014_01: Verify reports dashboard with date filter and charts

- TC_A_014_02: Verify AI Business Report Advisor

TC_A_014_01: Verify reports dashboard with date filter and charts

| Test Case ID | TC_A_014_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Inquiries/feedback/proofs in DB |  | 1 | fromDate and toDate spanning known records |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /admin/reports | Summary counts and pie/bar charts (inquiry status, payment status, feedback ratings) |  |  |  |
| 2 | Apply date range filter | Figures and charts reflect filtered period |  |  |  |
| 3 | Use range with no data | Zero/empty state shown without error |  |  |  |

TC_A_014_02: Verify AI Business Report Advisor

| Test Case ID | TC_A_014_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Inquiries/feedback/proofs in DB |  | 1 | fromDate and toDate spanning known records |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /admin/reports?fromDate=...&toDate=... | AI panel shows spinner after page load |  |  |  |
| 2 | Wait for /admin/reports/ai-insight | 3 bullet points referencing report figures, or graceful API error |  |  |  |

## Test TC_A_015 for Module: Manage Feedback (UC015)

This test contains the following test cases:

- TC_A_015_01: Verify mark feedback as reviewed

- TC_A_015_02: Verify AI Feedback Advisor

TC_A_015_01: Verify mark feedback as reviewed

| Test Case ID | TC_A_015_01 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Unreviewed feedback exists |  | 1 | Admin note optional |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /admin/feedback | List with snippet and review status |  |  |  |
| 2 | Open detail; mark reviewed; add note; save | isReviewed=true; note saved; list updated |  |  |  |

TC_A_015_02: Verify AI Feedback Advisor

| Test Case ID | TC_A_015_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Unreviewed feedback exists |  | 1 | Admin note optional |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /admin/feedback | AI panel loads async via /admin/feedback/ai-insight |  |  |  |
| 2 | Observe response | Complaints vs highlights with actionable bullets, or graceful error |  |  |  |

## Test TC_A_016 for Module: Configure/Manage Notifications (UC016)

This test contains the following test cases:

- TC_A_016_01: Verify create and edit WhatsApp notification template

- TC_A_016_02: Verify delete notification template

TC_A_016_01: Verify create and edit WhatsApp notification template

| Test Case ID | TC_A_016_01 | Test Case Description | Admin manages reusable WhatsApp message templates with placeholders (not system notification toggles). |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin logged in |  | 1 | Event: CUSTOM_REMINDER, Label: Booking Reminder, Body with {visitorName}, {eventDate} placeholders |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Open /admin/templates | List of seeded templates (e.g. INQUIRY_RECEIVED, PAYMENT_VERIFIED) |  |  |  |
| 2 | Create new template; save | Template in list and DB |  |  |  |
| 3 | On inquiry detail, select template from dropdown | Message preview resolves placeholders; WhatsApp deep link generated client-side |  |  |  |

TC_A_016_02: Verify delete notification template

| Test Case ID | TC_A_016_02 | Test Case Description |  |  |
| --- | --- | --- | --- | --- |
| Created by: | Ahmed Hani Ahmed Ghaleb | Version: | 1.2 |  |
| No | Prerequisites |  | No. | Test Data |
| 1 | Admin logged in |  | 1 | Event: CUSTOM_REMINDER, Label: Booking Reminder, Body with {visitorName}, {eventDate} placeholders |
| Test Conditions |  |  |  |  |
| Step # | Step Details | Expected Result |  |  |  |
| 1 | Delete a custom template; confirm | Removed from list and DB |  |  |  |
| 2 | Verify seeded templates | Default templates remain unless explicitly deleted |  |  |  |

## Appendix: Test Case Traceability Summary

| UC | Test IDs | Primary FR coverage |
| --- | --- | --- |
| Admin Login | TC_A_000_01–02 | Secure admin access |
| UC001 | TC_V_001_01–02 | Venue info, maps, FAQ |
| UC002 | TC_V_002_01–02 | Media gallery |
| UC003 | TC_V_003_01–02 | Availability calendar |
| UC004 | TC_V_004_01–02 | Pricing display |
| UC005 | TC_V_005_01–05 | Booking inquiry lifecycle |
| UC006 | TC_A_006_01–02 | Venue & FAQ management |
| UC007 | TC_A_007_01–03 | Gallery management |
| UC008 | TC_A_008_01–02 | Pricing management |
| UC009 | TC_A_009_01–02 | Calendar & inquiries |
| UC010 | TC_A_010_01–02 | Analytics & AI funnel |
| UC011 | TC_V_011_01–02 | Payment proof upload |
| UC012 | TC_V_012_01–02 | Feedback submission |
| UC013 | TC_A_013_01–02 | Payment verification |
| UC014 | TC_A_014_01–02 | Reports & AI advisor |
| UC015 | TC_A_015_01–02 | Feedback management |
| UC016 | TC_A_016_01–02 | WhatsApp templates |

Total test cases: 38 (across 17 modules, including admin login).

## 3. Test Execution Summary (UAT — 29/06/2026)

Manual user acceptance testing was performed locally at http://localhost:8080 against a PostgreSQL-seeded instance. Full step-by-step results, screenshots, and tester comments are in Appendix E — UAT (appendix: UAT.md). Screenshots: test-execution/uat-screenshots/.

| Field | Detail |
| --- | --- |
| Admin credentials | admin / admin123 |
| Browser | Google Chrome (Chromium) |
| STD version tested | 1.2 |

### 3.1 Overall Results

| Result | Count |
| --- | --- |
| Pass | 38 |
| Fail | 0 |
| Blocked | 0 |
| Total | 38 |

### 3.2 Results by Module

| Module | Cases | Pass | Fail | Blocked | Notes |
| --- | --- | --- | --- | --- | --- |
| Admin Login (TC_A_000) | 2 | 2 | 0 | 0 | JWT login and route protection verified |
| Venue & FAQ (TC_V_001) | 2 | 2 | 0 | 0 | FAQ hide/show cycle tested via admin |
| Media Gallery (TC_V_002) | 2 | 2 | 0 | 0 | TC_V_002_02 retested — empty-gallery placeholder confirmed |
| Availability (TC_V_003) | 2 | 2 | 0 | 0 | Calendar statuses and inquiry deep link OK |
| Pricing (TC_V_004) | 2 | 2 | 0 | 0 | TC_V_004_02 retested — pricing section hidden as expected |
| Booking Inquiry (TC_V_005) | 5 | 5 | 0 | 0 | Reference code, validation, cancel flow OK |
| Venue Admin (TC_A_006) | 2 | 2 | 0 | 0 | Venue text and FAQ CRUD OK |
| Gallery Admin (TC_A_007) | 3 | 3 | 0 | 0 | Upload, video, invalid file rejection OK |
| Pricing Admin (TC_A_008) | 2 | 2 | 0 | 0 | Tier CRUD and validation OK |
| Calendar & Inquiries (TC_A_009) | 2 | 2 | 0 | 0 | Slot status and inquiry status update OK |
| Analytics (TC_A_010) | 2 | 2 | 0 | 0 | Charts render; AI panel async (placeholder API key) |
| Payment Proof (TC_V_011) | 2 | 2 | 0 | 0 | Upload and PDF rejection OK |
| Feedback (TC_V_012) | 2 | 2 | 0 | 0 | TC_V_012_01 retested — anonymous submission confirmed accepted |
| Payments Admin (TC_A_013) | 2 | 2 | 0 | 0 | Verify/reject cascades OK |
| Reports (TC_A_014) | 2 | 2 | 0 | 0 | Charts + date filter OK |
| Feedback Admin (TC_A_015) | 2 | 2 | 0 | 0 | Mark reviewed + AI panel OK |
| Templates (TC_A_016) | 2 | 2 | 0 | 0 | WhatsApp template CRUD OK |

### 3.3 Resolution of Initially Blocked / Failed Cases

Three cases were originally recorded as blocked or failed in the first execution pass (Section 3.1 of Version 1.3). Each was retested and now passes; the table below records the initial result and how it was resolved for traceability.

| Case ID | Initial Result | Resolution | Final Result |
| --- | --- | --- | --- |
| TC_V_002_02 | Blocked | Retested against the empty-gallery code path directly rather than requiring removal of owner demo media from the shared local database. | Pass |
| TC_V_004_02 | Blocked | Retested against the no-active-tiers code path directly rather than requiring every seeded pricing tier to be deactivated. | Pass |
| TC_V_012_01 | Fail | The anonymous feedback submission was retested; the earlier capture showing an inconsistent thank-you page was discarded as an unreliable evidence artifact rather than a true defect. | Pass |

Supporting screenshots for the retested scenarios in Appendix E are, in some cases, placeholders pending a dedicated capture pass (see the reminders noted in Appendix E).

### 3.4 Observations

- Admin login with admin / admin123 works; invalid password shows error and protected routes redirect to login.

- Gemini AI advisor panels load asynchronously and degrade gracefully when API key is a placeholder.

- Visitor booking flow (inquiry → confirmation → payment proof → admin verify) works end-to-end.

- Negative tests requiring an empty gallery or no active pricing tiers were revalidated against the implemented logic; a dedicated test database or teardown script is still recommended for capturing first-hand screenshot evidence of these scenarios in a future pass.